TEST PLAN

FOR

{Workthics Staging Platform}

Table of Contents

Introduction                                                                                                 3

Objectives                                                                                                      3

Test coverage/Scope                                                                                 4

Test strategy                                                                                                5

Test Environment                                                                                      6

Test Deliverables                                                                                       6

Test Milestone                                                                                             7

Assumption/Risk                                                                                       7

Sign-Off Criteria                                                                                        7

Version Control                                                                                         7

Stakeholders Engagement                                                                    8

Adapting to Change                                                                                 8

Review                                                                                                           8

Product Description

Workthics is a Professional Development Platform focused on strengthening workplace ethics. It provides engaging tools and resources to help professionals and enterprises navigate complex workplace scenarios confidently through interactive ethical training. The platform is currently hosted in staging at http://stg.workthics.com/.

Product Manager:  Akinola Oladimeji

Test Engineers: Alhamdu Tanko, Victoria Adu, and Joseph W. Achi.

Date of Test Plan Creation: 31st March, 2026

Authors:  Joseph W. Achi

| 1.0 INTRODUCTION |  |
| --- | --- |
| Purpose of Test Plan: This document defines the testing approach, scope, resources, schedule, risks, and deliverables required to validate the Workthics staging platform before any further development or potential release. It ensures the platform delivers a functional, usable, and secure experience for ethical professional development. | Test Objectives: - Verify that all publicly described features and workflows function correctly. - Validate the user experience of the landing page, process flow, and core tools. - Identify defects, usability issues, and security risks (especially in messaging and data handling). - Confirm compatibility and responsiveness across browsers and devices. - Ensure the 6-step ethical development process is intuitive and complete. Test References: - Workthics Staging Website – full homepage content including Process, Features, and Pricing sections. |
| 2.0 TEST COVERAGE/SCOPES (IN AND OUT OF SCOPES) |  |
| Features to be tested (IN SCOPE): - Authentication & User Management - Dashboard Analytics, - Performance Tracking, - Ethics & Behavior Tracking - Reporting & Analytics - Communication & Notifications - Gamification & Engagement - Admin Panel | Features Not to be Tested (OUT OF SCOPE) - Backend APIs or server infrastructure (no direct access) - Production deployment or live environment - Mobile-native apps (web-only focus) - Advanced enterprise customizations or third-party integrations are not visible on staging. |
| 3.0 TEST STRATEGY |  |
| Testing Types: - Functional Testing, - Usability/UX Testing, - Compatibility Testing, - Security Testing (basic OWASP checks), - Performance Testing (page load/responsiveness), - and Exploratory Testing. Approaches: - Manual black-box testing with scripted test cases - Exploratory sessions focused on real-world ethical scenarios. - No automation in this initial phase. Exit Criteria: ● 100% execution of high-priority test cases with a pass rate of≥ 95% - No open Critical or High severity defects - Full coverage of in-scope features - Test summary report reviewed and approved by stakeholders | Testing Levels: - System Testing, - Component, - Workflow Integration Testing, - User Acceptance Testing (UAT). Resources Allocations: ● Test Lead/Tester: Alhamdu Tanko /Victoria Adu, Joseph W. Achi ● Tools: Latest Chrome, Firefox browsers; Browser DevTools; Bug-tracking sheet (Google Sheets) Suspension Criteria: ● Staging environment is down or unstable ● Critical blocker (e.g., no test credentials or major feature broken) ● Testing will be suspended if the required tools, system access, documentation, or key team members are unavailable. |
| 4.0 TEST ENVIRONMENT |  |
| Environment Setup: - URL: http://stg.workthics.com/ (staging) - Browsers: Chrome, Firefox (latest versions) - Devices: Desktop + mobile (responsive testing) | Security Measures: - Verify HTTPS enforcement (if redirected) - Basic checks for secure messaging encryption - Test for common web vulnerabilities (XSS, data exposure) - Ensure no sensitive data is exposed on public pages |
| 5.0 TEST DELIVERABLES |  |
| Pre Testing: - Project Onboarding - This Test Plan - Detailed Test Case document - Test data setup Post Testing: - Consolidated Test Execution Report. - Defect summary and results | During Testing: - Executed test cases with results - Logged defects with screenshots/reproduction steps - Daily progress updates During Release: - Regression test suite execution - Go/No-Go recommendation Post Release: - Post-deployment verification - User Acceptance and feedback |
| TEST MILESTONE |  |
| Testing Phases: - Planning & Test Case Preparation – 2 days - Test Execution – 5 days - Defect Retesting & Regression – 2 days - Reporting & Sign-off – 1 day | Timelines: Total duration: 10 working days. Start: 29th March, 2026, Target End: 7th April, 2026 (subject to environment access) |
| 6.0 ASSUMPTION/RISK |  |
| Risk Assessments: - Staging page appears incomplete (no visible navigation/footer/login) - Functional features (scenarios, messaging) may require credentials not yet provided - Security/privacy risks in “Secure Messaging” and user data - Performance/responsiveness issues on mobile - Scope creep if new features are added mid-testing. SIGN-OFF CRITERIA Completion Criteria: All exit criteria met, test report approved, and stakeholders confirm readiness for next stage. | Mitigation Strategies: - Immediate coordination with the product team for test accounts and access - Prioritize visible landing page and UI testing first - Escalate blockers daily via status reports - Use secure test practices and document all risks in the final report VERSION CONTROL Document Control: - Version: 1.0 - Created: 31st March, 2026 - Author: Joseph W. Achi - Changes tracked via version number in document header. |
| STAKEHOLDERS ENGAGEMENT |  |
| Roles and Responsibilities: - Test Manager (Alhamdu): Own test planning, execution, and reporting - Product Manager: Provide requirements, credentials, and defect prioritization - Development Team: Fix defects and support environment stability - Stakeholders: Review reports and provide final sign-off ADAPTING TO CHANGE Change Management: Any changes to scope, schedule, or features will be documented in a new version of this test plan, assessed for impact, and re-approved by stakeholders. | Communication Plans: - Daily status updates via email/Slack - Defects logged in the shared tracking tool - Weekly summary meeting (or as needed) REVIEW Review Process: - Internal review by Test Manager - Share with the Product Manager and stakeholders for feedback - Incorporate comments and issue the final version |